## Slide 1
EMD Plus
Review / Demo
PI 20 Iteration 3

## Slide 2: Scrum Board 20.3 In-Progress stories
Key | Summary | Issue Type | Status | Assignee | Story Points
TPSEP-11 # | SUM/Interline SLA messages not saving in Service Monitoring | Defect | Done | Srimathy | 3
TPSEP-14 # | EMD to ET exchange not auto-disassociating older ET from exchanged EMD coupons | Defect | Done | Sanoop | 3
TPSEP-288 # | RS deactivation implementation in PN environment on 3rd Mar | Story | Done | Srimathy/Pranav | 0.5
TPSEP-108 # | Transitioning the new QA resource-Part1 | Story | Done | Srimathy | 3
TPSEP-489 | DEV, QA and PERF - Implement EMD Plus table partitions drop job | Story | In Dev | Sanoop | 0.5
TPSEP-4 | ERC912 should be returned when there is no TicketDocNumber in TFMTravelInfo tag for Modify Operation | Defect | Done | Pranav | 2
Note: Stories marked with ‘#’ will be completed in this Iteration​.

## Slide 3: PI 20 Progress Chart
20.3 Committed vs Delivered
Chart: PI 20
| 20.100000000000001 | 20.2 | 20.3 | 20.399999999999999 | 20.5
SP Committed | 1 | 29.5 | 26 | 28 | 24
SP Delivered | 1 | 39.5 | 46 | 0 | 0
PI Target | 1 | 30.5 | 56.5 | 84.5 | 108.5
Completed | 1 | 40.5 | 86.5 | 86.5 | 86.5
Jira Board | SP Committed | SP Loaded | SP Delivered | % Delivered (vs Committed)
Scrum | 26 | 29.5 | 39 | 150
*M&PS | 0 | 0 | 7 | NA
Total | 26 | 29.5 | 46 | 176.9
20.3 Capacity – 29
As team didn’t meetup and had a revised iteration plan, all the work spent by the team were calculated under M&PS bucket with the label EMDPlusMPS.
5 SP from last sprint was rolled over to this sprint.
Total Rollover SP=0.5 (Dependency on DBAs)

## Slide 4: 20.3 DEMOs
Pranav
    TPSEP-227 - Nexus IQ - DBGUI REST - Security Violation(Critical) : groovy-all jar
Sunmeet
  TPSEP-510 - Pre-Prod AppD Alerts - VwConsumer Query Huge ResultList
  TPSEP-155 - DBGUI - Spring Boot Rest - Integrate Authentication/Authorization Rest Service
Sanoop
  TPSEP-14 - EMD to ET exchange not auto-disassociating older ET from exchanged EMD coupons.
Diksha
  TPSEP-64 - Nexus IQ - DBGUI REST - Security Violation(Medium) : junit jar

## Slide 5: retrospective
20.3 Retrospective (TPS Teams)
  IdeaBoardz
    Included in 20.3 EOI meeting invitation
20.3 WebEx Recording
  Recording